SHORT-TERM (4-6 Months)

| Gap / Focus Area | Description | Definition of Done (SMART) | Expected Evidence |
| --- | --- | --- | --- |
| Guardrail Ratification & Operational Control | Operational control set (RoE, prompt library, scope hook, data-handling) defined but not ratified, blocking operational use. | 100% of controls ratified and embedded as standing process; per-session RoE and approved prompt library mandatory for every LLM session by end of Q3 2026. | Signed operational control policy, prompt library register, RoE session records, PreToolUse hook configuration. |
| Operational Enablement | Capability deployed but not authorised for live engagements; testers operate under interim guidance only. | Gen AI approved and in supervised operational use on 100% of in-scope authorised targets, tester accountable for every finding, from Sept 2026. | Use-case approval record, engagement logs showing AI-assisted tooling, tester sign-off on findings. |
| Monitoring & Traceability Baseline | Logging pipelines (CloudTrail, Splunk/OTEL) being wired but lack an agreed alerting baseline and full session-to-engagement traceability. | 100% of Bedrock invocations and tool calls logged with an agreed SOC alerting baseline for anomalous/off-hours use; every session traceable to tester and engagement by Q3 2026. | CloudTrail logs, Splunk/OTEL dashboards, documented alerting thresholds, SOC visibility confirmation. |
| Cost & Token Baseline | Token consumption and cost-per-engagement unproven, creating budget uncertainty for scale-up. | Token-usage test executed during the Black Box pentest on all AACB external endpoints; measured cost-per-engagement baseline produced by Dec 2026. | Token usage report, cost-per-engagement calculation, QBR cost-allocation submission. |

LONG-TERM (6-12 Months)

| Gap / Focus Area | Description | Definition of Done (SMART) | Expected Evidence |
| --- | --- | --- | --- |
| Use-Case Re-authorization | Authority to operate lapses without a scheduled re-authorization, risking non-compliance with AACB AI policy and DORA. | Re-authorization review completed within six months of approval; DORA alignment re-confirmed and documented by Q1 2027. | Re-authorization decision record, updated AI use-case inventory entry, DORA alignment memo. |
| Success-Criteria Evaluation | Expected throughput and coverage benefits asserted but not measured against a baseline. | Success criteria evaluated against baseline: quantified reduction in time-to-finding and time-to-report and measured coverage uplift, by Q2 2027. | Before/after MTTR & time-to-report metrics, coverage reports, evaluation summary to CISO. |
| Methodology Embedding & Assurance | LLM-assisted testing not yet embedded as standard methodology with the human-validation gate formalised across all engagements. | Amended methodology ratified and applied to 100% of in-scope engagements, human validation as documented gating control, by Q2 2027. | Approved methodology document, engagement QA records, four-eyes review evidence. |
| Continuous Model Assessment | No standing process to assess and adopt evolving frontier models against defined criteria. | Model-assessment process operating on the re-authorization cycle; new models adopted only after assessment against capability, guardrails, cost and Bedrock EU no-retention availability. | Model assessment criteria, assessment records, model selection/pinning register. |